## Slide 1: XP an Overview

## Slide 2: What is XP?
Extreme Programming is a lightweight or agile methodology for highly effective and efficient software development. It is explained briefly here under 4 values and 12 components plus discussion on Risk and Optional Scope Contracts.

## Slide 3: What is XP?
A software development process aligned with “developer nature”
It sounds very constraining, but it’s not
Targeted at dynamic projects developed with small teams
Based on social & collaborative values as well as technical practices

## Slide 4: Warning….
DO NOT USE EXTREME PROGRAMMING

## Slide 5: If...
You’re using a process and developers and customers are happy with it
Your requirements are truly fixed
You cannot keep the cost of change of low in your environment
But you might still benefit from some XP practices

## Slide 6: Use XP if...
You, like the Agile Alliance, value
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 7: SW Delivery - What do we want?
Implement the business processes
Deliver to “expectations”
User-friendly, “Intuitive”, Just how I would do it!
Reliable software - Defect-free
On Time delivery
Within budget
Future proofed.

## Slide 8: Software Development Failures
70% of projects result in failure (legal letters)
70% of these are not technology problems
But are change management or communication problems!
Can we continue with methodologies with a chance of success of less than 1/3rd?

## Slide 9: “Old Economy”
We know what we are doing – ‘cause we have done it a 1000 times before
Give our really bright programmers detailed specifications and they will do exactly what they are told (they won’t need to think!)
We managers cannot learn much useful from geeks (Programmers don’t know anything about business!).

## Slide 10: “New Economy”
I have not been here before
There are no roads on my map
Hey, I’m off the map!
Where are:
  the deserts (there is nothing there)
  the uncrossable ravines (we cannot go forward)
  the wild gorillas (what will get us out there?)
  the swamps? (will we gradually drown?)

## Slide 11: Some people say . . .
Develop software iteratively
Manage requirements
Use component-based architecture
Visually model software
Verify software quality
Control changes.

## Slide 12: But we say . . .
Develop software incrementally
Review requirements after every small step
Deliver small incremental components into production every three weeks
Don’t visualise - See the real thing
Build defect-free and prove it is defect free
Review remaining requests every three weeks.

## Slide 13: To effect change . . .
Hit the block . . .
Admit the way we do now is not working
Seek another way
Try another way
If it works . . .
Embed it as OUR way.

## Slide 14: Controlling a project

## Slide 15: Control Variables
Let’s assume that there are four control variables for a software project:
    Cost
    Time
    Quality
    Scope
Management can fix three of these, and the development team controls the fourth

## Slide 16: Why not fix all four?
You can certainly try to do this
If you try to fix all four, then the one that is hardest to measure (quality) will suffer
The effects of this are highly non-linear
XP projects use scope as the control variable

## Slide 17: Traditional Cost Model

## Slide 18: XP Cost Model

## Slide 19: Rights & Responsibilities

## Slide 20: Manager & Customer Rights
You have the right to an overall plan, to know what can be accomplished, when, and at what cost
You have the right to get the most value out of every programming week
You have the right to see progress in a running system, proven to work by passing repeatable tests that you can specify
You have the right to change your mind, to substitute functionality, and to change priorities without paying exorbitant costs
You have the right to be informed of schedule changes, in time to choose how to reduce scope to restore the original date. You can cancel at any time and be left with a useful working system reflecting investment to date

## Slide 21: Programmer Rights
You have the right to know what is needed, with clear declarations of priority
You have the right to produce quality work at all times
You have the right to ask for and receive help from peers, superiors and customers
You have the right to make and update your own estimates
You have the right to accept your responsibilities instead of having them assigned to you

## Slide 22: Take every thing that works to the Extreme!
Don’t do the other stuff!

## Slide 23: The Four Values
Communication
Simplicity
Feedback
Courage.

## Slide 24: XP Values & Principles
Open, honest communication
Rapid feedback at all levels
Quality Work
Assume Simplicity
Incremental Change
Small initial investment
Embrace Change
Travel light
Teach learning
Courage - play to win
Local adaptation

## Slide 25: Communication
The essence of a good methodology is to communicate the business problem to the very intelligent software professionals.
Voluminous writing does not achieve that – face-to-face whiteboard in-the-same-room everyday contact does.

## Slide 26: Simplicity
We achieve most and at least risk when we keep the next task as simple as possible.
We repeatedly seek the simplest solution; we razor off complexity; we defer low priority; we solve only the immediate need; we ignore large scale visions; we deliver only practical useful-to-the-customer deliverables and we do that Now.

## Slide 27: Feedback
Feedback ensures that everyone understands how the current deliverables are satisfying the customer
And the customer understands what will be the implication of their next decisions for further functionality.

## Slide 28: Courage
To move fast and effectively you have to put your head down and charge and push and push and stand up, re-sight the goal and charge again.
Courage is hard to beat!

## Slide 29: XP Roles
Customer (+coach)
Programmer + coach
Manager (+coach)
Tracker, Tester, Consultant, Big Boss
… and a cast of thousands

## Slide 30: Practices
Continuous integration
Small releases
On-site customer
The Planning Game
Metaphor
40-hour week
Continuous learning*
Coding standards
Simple design (YAGNI)
Small steps*
Testing
Pair Programming
Collective ownership
Stand-up meetings*
Refactoring

## Slide 31: The Twelve Practices
On-Site Customers
The Planning Game
Metaphor
Short Releases
Razor Simple
Test Before Coding
Standards
Refactoring
Pair Programming
Collective Ownership
Continuous Integration
40 Hour Week.

## Slide 32: On-site Customer
The customer is on-site on the team.
They write the user stories.
They give feedback every day; they add details to the user stories; they give examples suitable for integration testing.
They manage the acceptance testing.
They see the velocity of code delivery and they plan for the next release cycle.

## Slide 33: The Planning Game
Features are described by User Stories; user stories are simplified; may be split into tasks; tasks are small units (1-5 pair days); tasks are estimated; committed to by technical professionals with a track record of meeting their own estimates; prioritised; grouped into iterations/releases and delivered within three weeks per release.

## Slide 34: Metaphor
If customers and technical professionals are to communicate closely they must all hold the same metaphor in their minds – an image that conveys the essence of the project.
The big picture of the Metaphor binds the User Stories together and positions each story relative to the others.

## Slide 35: Maps & Metaphors
Maps are a highly filtered view
A base dimension remains fixed – the grid
The rest is showing only one aspect of the problem
It may be difficult to add all the detail and aspects.
Metaphors are very POWERFUL but not detailed tools.

## Slide 36: Metaphor
Metaphor sometimes provides the architecture
Metaphor sometimes describes the information or work flow
Metaphor sometimes describes the core algorithm
It provides an image that gives cohesion.

## Slide 37: Short Releases
If the customer is given frequent usable releases at short intervals they will be able to use the code, agree that it is useful, comment on any variations they might like and provide Feedback that all is well.
If the releases are every three weeks the Customer will know that the project has proceeded successfully or know that the misunderstanding has cost only a fraction of the 3 weeks effort put into the unsatisfactory release.

## Slide 38: Short Releases Can Be Easy!
Are releases fully automated?
If so then do them often!
Most added features will be:
  Intuitive
  Used by a few
  Need minimum explanation
  Many will be bug fixes
  Optional in multi-customer distributions.

## Slide 39: Short Releases
They give the customer assurance that you are listening and responding.
They confirm that feedback works so the users should do more of it.
Consider pilot group releases, Beta releases
The first release is hardest
And hard to keep down to three weeks!

## Slide 40: Why Short Releases?
Short releases reduce everybody’s risk.
Accurate communication of the objective!
Confirmation that the solution can work!
Confirmation user can relate to the solution.
Test of useability!
Learning takes place!
Value of direction confirmed & adjusted!

## Slide 41: Simplicity
Every thing should be as simple as possible . . . Einstein.
Greatest discovery of the 20th century was E=mc2.
Simple but it even explains the origin of our world!
The 80%:20% applies – you will deliver 80% of the business value with only 20% of the code.
Think: perhaps this is 98%:2%!
Maybe you can leave the rest to human discretion!

## Slide 42: Simplicity
Architecture can be built from sound components – with refactoring.
Enterprise solutions become galactic solutions.
Deliver the core or the spike!
Focus on the business value!
Solutions are more valuable Now!

## Slide 43: Razor Simple
XP places great weight on simplicity.
Every feature should be implemented in the simplest way possible that delivers some value to the customer.
Architectural design considerations should be deferred; any part of the feature that can be deferred is deferred.
The Customer is to identify the most valuable simple part and to implement only that initially.

## Slide 44: Test before Coding
XP takes to the extreme the task of delivering defect-free code.
Tests are written one-at-a-time to validate that the story has been implemented correctly.
These unit tests are repeatable automatically.
Only when the first test is written do we write the code.

## Slide 45: Test Before Coding (continued)
By focusing on the testing code we look at the code from the outside inwards which is the way the component will always be invoked.
We clarify the Face (Interface).
We clarify the pre- and post-assertions.
We clarify the boundaries of the specification.

## Slide 46: Coding Standards
Coding standards mean that any team member can read any code.
Standards include layout style.
Best practices have been agreed and documented by the team.
Just do it by consensus!

## Slide 47: Refactoring
Sometimes when we look at the next task we will see that it has similarities with previous code.
Now is the time to look at creating a new class or abstracting code so that it will not be duplicated.
When we re-structure code we re-run the existing acceptance tests on the re-structured code to ensure the new structure satisfies the current deliverables before adding code for the new task.

## Slide 48: Refactoring (continued)
When refactoring we must ensure that the new abstraction is an attribute of the real entity.
It must be more than that the code looks similar.

## Slide 49: It Takes Two of Us
Pair Programming is the concept that the most cost-effective way to deliver code which correctly implements the specification, is implemented to the standards and has the right set of unit tests delivered with it, is to use two programmers sitting side by side.
Two brains are better than one but only when they are in harmony and work together.

## Slide 50: Collective Ownership
As we add features we may find that code that was written by some other pair needs changing.
Because it is written to standards and comes with its own complete set of unit tests we can have confidence that we can change it.
So anyone can change any code and everyone is responsible for all the code.

## Slide 51: Continuous Integration
As we implement each story and our new code passes through our unit tests we immediately integrate the new code and run the integration tests.
These results can be clearly seen by the whole team and the customers on the site if they choose to at this level.

## Slide 52: The Build Process
The Build Process can be difficult when the team has to work on separate components.
But refactoring!
Test harnesses and persistent data.
Screen scrape and check outputs
Reload databases
Intercept TCP/IP traffic and match.

## Slide 53: 40-Hour Week
Tired and exhausted programmers do not deliver defect-free code.
Small increments of work enable most working days to finish with the completion of a task.
Failure to meet estimates is a project issue, not a programming problem (but “spikes”).

## Slide 54: Do you need all 12 practices?
Yes! . . .
But . . .
You are only half the team!
And you are very intelligent practitioners!

## Slide 55: Optional Scope Contracts
An approach which allows the user to constantly review their needs and to change them at anytime has to have a unique form of legal agreement – one which reflects two competent parties working harmoniously to a flexible model.

## Slide 56: Minimising the Risk
Optional Scope Contracts terminate when the remaining unimplemented features are deemed of insufficient business value to bother coding or have become irrelevant.
The risk is reduced to the cost of three weeks work.

## Slide 57: Thank You
ismael@tecgraf.puc-rio.br
http://www.tecgraf.puc-rio.br/~ismael